ROCA

Religious Organization Calendar Application

Kiro Spec Files

design.md  ·  tasks.md

Version 1.0  ·  For input into Kiro's spec-driven workflow

| File | Purpose | Contents |
| --- | --- | --- |
| design.md | Technical Architecture | System architecture, tech stack, 15-table data model with SQL DDL, API contracts (75+ endpoints), frontend/mobile design, security & infrastructure |
| tasks.md | Implementation Roadmap | 39 sequenced implementation tasks with dependencies and acceptance criteria across 6 sprints (12 weeks) |

KIRO SPEC FILE 1 OF 2

design.md

ROCA — Religious Organization Calendar Application

Technical Design

# 1. Architecture Overview

┌─────────────────────────────────────────────────────────────────────┐ │ CLIENT LAYER │ ├──────────────────────────────┬──────────────────────────────────────┤ │ Web (React 18 + TS) │ Mobile (React Native + Expo) │ │ CloudFront + S3 │ App Store / Google Play │ └──────────┬───────────────────┴──────────────────┬───────────────────┘ │ HTTPS/WSS │ ▼ ▼ ┌───────────────────────────────────────────────────────────────────┐ │ API GATEWAY (ALB) │ │ Rate Limiting · CORS · TLS 1.3 │ └─────────────────────────────┬─────────────────────────────────────┘ ▼ ┌───────────────────────────────────────────────────────────────────┐ │ APPLICATION LAYER (ECS/Lambda) │ │ │ │ ┌──────────┐ ┌──────────┐ ┌───────────┐ ┌──────────────────┐│ │ │ Auth │ │ Events │ │ Volunteer │ │ Notifications ││ │ │ Service │ │ Service │ │ Service │ │ Service (SQS) ││ │ └────┬─────┘ └────┬─────┘ └─────┬─────┘ └────────┬─────────┘│ │ │ │ │ │ │ │ ┌────┴─────────────┴──────────────┴──────────────────┴──────┐ │ │ │ MIDDLEWARE: JWT Auth · RBAC · Validation · Logging │ │ │ └────────────────────────────────────────────────────────────┘ │ └─────────────────────────────┬─────────────────────────────────────┘ ▼ ┌───────────────────────────────────────────────────────────────────┐ │ DATA LAYER │ │ ┌──────────────┐ ┌──────────────┐ ┌───────────────────────┐ │ │ │ PostgreSQL │ │ Redis │ │ S3 │ │ │ │ 15+ (RDS │ │ (ElastiCache)│ │ (File Storage) │ │ │ │ Multi-AZ) │ │ Sessions, │ │ Images, Exports │ │ │ │ 15 tables │ │ Rate Limits│ │ │ │ │ └──────────────┘ └──────────────┘ └───────────────────────┘ │ └───────────────────────────────────────────────────────────────────┘

# 2. Technology Stack

| Layer | Technology | Version | Rationale |
| --- | --- | --- | --- |
| Web Frontend | React + TypeScript | 18.x | Component ecosystem, concurrent rendering |
| Styling | Tailwind CSS | 3.x | Utility-first, liturgical theming via CSS vars |
| Mobile | React Native + Expo | SDK 50 | Shared business logic, OTA updates |
| Backend | Node.js + Express | 20 LTS | Event-loop suits I/O-heavy calendar ops |
| Language | TypeScript | 5.x | End-to-end type safety |
| Database | PostgreSQL | 15+ | JSONB, partial indexes, RRULE-ready |
| Cache | Redis | 7.x | Rate limiting, session store, pub/sub |
| ORM | Prisma | 5.x | Type-safe queries, migration tooling |
| Validation | Zod | 3.x | Runtime + static type inference |
| Auth | Passport.js + jose | — | OAuth 2.0 strategies, JWT signing |
| State (web) | TanStack Query + Zustand | 5.x/4.x | Server state + minimal client state |
| Calendar UI | @fullcalendar/react | 6.x | Proven month/week/day/list views |
| Recurrence | rrule.js | 2.x | RFC 5545 compliant RRULE expansion |
| Dates | date-fns | 3.x | Tree-shakeable, timezone support |
| Mobile DB | WatermelonDB | 0.27+ | Offline-first, lazy loading, sync |
| Push | @react-native-firebase | — | FCM (Android) + APNs bridge (iOS) |
| Testing | Vitest + Playwright + k6 | — | Unit, E2E, performance |
| CI/CD | GitHub Actions | — | Build, test, deploy pipelines |
| Infrastructure | AWS CDK | 2.x | IaC for ECS, RDS, S3, CloudFront |

# 3. Data Model

## 3.1 Entity Relationship Diagram

organizations ─┬── campuses ──── rooms ├── members ├── events ──┬── event_registrations │ ├── scripture_readings │ └── volunteer_assignments ├── event_categories ├── liturgical_seasons ├── ministry_groups ── group_members ├── prayer_focuses ├── volunteer_roles └── notifications

## 3.2 Core Tables (15)

| # | Table | Primary Key | Key FKs | Purpose |
| --- | --- | --- | --- | --- |
| 1 | organizations | org_id (UUID) | — | Multi-tenant root |
| 2 | campuses | campus_id | org_id | Physical locations |
| 3 | rooms | room_id | campus_id | Bookable facilities |
| 4 | members | member_id | org_id | Users & directory |
| 5 | events | event_id | org_id, category_id, campus_id, room_id | Calendar entries |
| 6 | event_categories | category_id | org_id | Color-coded groupings |
| 7 | event_registrations | registration_id | event_id, member_id | RSVP tracking |
| 8 | liturgical_seasons | season_id | org_id | Seasonal context & theming |
| 9 | ministry_groups | group_id | org_id, campus_id, leader_member_id | Small groups & ministries |
| 10 | group_members | (group_id, member_id) | group_id, member_id | Group roster |
| 11 | scripture_readings | reading_id | org_id, event_id | Lectionary / daily readings |
| 12 | prayer_focuses | prayer_id | org_id | Weekly prayer themes |
| 13 | volunteer_roles | role_id | org_id | Role definitions |
| 14 | volunteer_assignments | assignment_id | event_id, role_id, member_id | Scheduling |
| 15 | notifications | notification_id | org_id, event_id | Alerts & reminders |

## 3.3 Key Schema Decisions

| Decision | Implementation |
| --- | --- |
| Multi-tenancy | org_id FK on every table; enforced at middleware + query layer |
| Primary Keys | UUID v4 via gen_random_uuid() — no sequential ID guessing |
| Soft Deletes | status enum or is_active boolean; no hard deletes |
| Timestamps | created_at + updated_at with DEFAULT NOW() on all tables |
| Recurrence | RFC 5545 RRULE stored as VARCHAR; expanded at app layer via rrule.js |
| Visibility | ENUM('public','members_only','leaders_only') on events table |
| Indexes | 8 targeted indexes including partial index on is_recurring = true |

## 3.4 SQL DDL (Key Tables)

-- Multi-tenant root CREATE TABLE organizations ( org_id UUID PRIMARY KEY DEFAULT gen_random_uuid(), name VARCHAR(255) NOT NULL, denomination VARCHAR(100), timezone VARCHAR(50) NOT NULL DEFAULT 'America/New_York', logo_url TEXT, created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW() ); -- Events (core calendar entity) CREATE TABLE events ( event_id UUID PRIMARY KEY DEFAULT gen_random_uuid(), org_id UUID NOT NULL REFERENCES organizations(org_id), title VARCHAR(255) NOT NULL, description TEXT, category_id UUID REFERENCES event_categories(category_id), campus_id UUID REFERENCES campuses(campus_id), room_id UUID REFERENCES rooms(room_id), start_datetime TIMESTAMPTZ NOT NULL, end_datetime TIMESTAMPTZ NOT NULL, is_recurring BOOLEAN NOT NULL DEFAULT false, recurrence_rule VARCHAR(500), -- RFC 5545 RRULE recurrence_end_date DATE, visibility VARCHAR(20) NOT NULL DEFAULT 'public' CHECK (visibility IN ('public','members_only','leaders_only')), status VARCHAR(20) NOT NULL DEFAULT 'active' CHECK (status IN ('draft','active','cancelled','completed')), max_capacity INTEGER, requires_rsvp BOOLEAN NOT NULL DEFAULT false, childcare_available BOOLEAN NOT NULL DEFAULT false, livestream_url TEXT, contact_member_id UUID REFERENCES members(member_id), created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW() ); -- Volunteer assignments (scheduling per event) CREATE TABLE volunteer_assignments ( assignment_id UUID PRIMARY KEY DEFAULT gen_random_uuid(), org_id UUID NOT NULL REFERENCES organizations(org_id), event_id UUID NOT NULL REFERENCES events(event_id), role_id UUID NOT NULL REFERENCES volunteer_roles(role_id), member_id UUID REFERENCES members(member_id), status VARCHAR(20) NOT NULL DEFAULT 'assigned' CHECK (status IN ('assigned','confirmed','declined','swapped','open')), assigned_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), confirmed_at TIMESTAMPTZ, created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(), updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW() ); -- Indexes CREATE INDEX idx_events_org_date ON events(org_id, start_datetime); CREATE INDEX idx_events_category ON events(org_id, category_id); CREATE INDEX idx_events_campus ON events(org_id, campus_id); CREATE INDEX idx_events_recurring ON events(org_id, recurrence_end_date) WHERE is_recurring = true; CREATE INDEX idx_registrations_event ON event_registrations(event_id, status); CREATE INDEX idx_liturgical_season_dates ON liturgical_seasons(org_id, start_date, end_date); CREATE INDEX idx_volunteer_event ON volunteer_assignments(event_id, role_id); CREATE INDEX idx_scripture_date ON scripture_readings(org_id, reading_date);

# 4. API Design

## 4.1 Base Configuration

Base URL: /api/v1/ Auth: Bearer {access_token} (JWT, 15-min TTL) Content-Type: application/json Versioning: URI path (/v1/, /v2/) with 6-month Sunset header

## 4.2 Core Endpoint Groups (75+)

| Group | Endpoints | Priority |
| --- | --- | --- |
| Auth | POST /register, /login, /refresh, /logout, /forgot-password, /reset-password | P0 |
| Events | GET/POST/PUT/DELETE /events, /events/:id, /events/upcoming, /events/conflicts | P0 |
| Calendar | GET /events?start=&end=&campus=&category= | P0 |
| Members | GET/PUT /members, /members/:id, /me, /me/events | P0 |
| Registrations | POST/PUT/DELETE /events/:id/register, GET /events/:id/registrations | P1 |
| Rooms | GET /rooms, /rooms/availability, POST/PUT /rooms | P1 |
| Categories | CRUD /event-categories | P1 |
| Campuses | CRUD /campuses | P1 |
| Volunteer | GET/POST /volunteer/roles, /assignments, /gaps, /auto-schedule | P2 |
| Scripture | GET/POST /readings, /readings/today, /readings/bulk-import | P2 |
| Groups | CRUD /groups, /groups/:id/members | P2 |
| Liturgical | GET /liturgical/current, /liturgical/seasons, POST /liturgical/generate | P2 |
| Notifications | GET/POST /notifications, PUT /notifications/read-all | P3 |
| Analytics | GET /analytics/attendance, /analytics/volunteers, /analytics/growth | P3 |
| Search | GET /search?q= | P3 |
| Calendar Sync | GET /calendar/ical, /calendar/export | P3 |

## 4.3 Key Request / Response Examples

### Create Event

POST /api/v1/events Authorization: Bearer {token} { "title": "Fall Festival & Potluck", "category_id": "uuid-all-church", "campus_id": "uuid-main-campus", "room_id": "uuid-fellowship-hall", "start_datetime": "2026-09-28T16:00:00-04:00", "end_datetime": "2026-09-28T20:00:00-04:00", "visibility": "public", "is_recurring": false, "max_capacity": 200, "requires_rsvp": true, "childcare_available": true } // Response (201 Created): { "status": "success", "data": { "event_id": "uuid-new-event", "title": "Fall Festival & Potluck", "status": "active", "created_at": "2026-08-21T23:15:00Z" } }

### RSVP with Capacity Check

POST /api/v1/events/uuid-event/register { "party_size": 2 } // Response — registered (201): { "status": "success", "data": { "registration_id": "uuid-reg", "status": "registered", "position": null } } // Response — waitlisted (201): { "status": "success", "data": { "registration_id": "uuid-reg", "status": "waitlisted", "position": 3 } }

## 4.4 Error Response Format

{ "status": "error", "error": { "code": "EVENT_002", "message": "Scheduling conflict detected", "details": { "conflicting_event_id": "uuid-existing", "conflicting_title": "Staff Meeting", "conflicting_time": "2026-09-28T16:00:00Z" } } }

## 4.5 Error Codes Reference

| Code | HTTP | Description |
| --- | --- | --- |
| AUTH_001 | 401 | Invalid or expired token |
| AUTH_002 | 403 | Insufficient permissions |
| AUTH_003 | 403 | Resource not visible at access level |
| EVENT_001 | 404 | Event not found |
| EVENT_002 | 409 | Scheduling conflict detected |
| EVENT_003 | 422 | Invalid RRULE recurrence format |
| REG_001 | 409 | Event at maximum capacity |
| REG_002 | 409 | Already registered for event |
| VOL_001 | 409 | Volunteer already assigned |
| VOL_002 | 409 | Maximum volunteers reached |
| ROOM_001 | 409 | Room already booked for time slot |
| GENERAL_001 | 400 | Invalid request body |
| GENERAL_002 | 429 | Rate limit exceeded |
| GENERAL_003 | 500 | Internal server error |

## 4.6 Rate Limits

| Role Tier | Limit | Window |
| --- | --- | --- |
| guest | 30 req/min | Rolling 60s |
| member | 100 req/min | Rolling 60s |
| leader | 200 req/min | Rolling 60s |
| admin / pastor | 500 req/min | Rolling 60s |

## 4.7 Authentication Flow

Registration/Login --> {access_token (15 min), refresh_token (7 days)} ¦ v API Request + Bearer access_token ¦ +---------------+------------------+ ¦ ¦ Valid Expired (401) ¦ ¦ Process request POST /refresh with refresh_token ¦ +------------+------------+ ¦ ¦ Valid Expired ¦ ¦ New token pair Force re-login

## 4.8 RBAC Permission Matrix

| Resource | guest | member | volunteer | leader | admin | pastor | super |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Public events (read) | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Member events (read) | ✗ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Leaders-only events | ✗ | ✗ | ✗ | ✓ | ✓ | ✓ | ✓ |
| Events (create/edit) | ✗ | ✗ | ✗ | ✓* | ✓ | ✓ | ✓ |
| Events (delete) | ✗ | ✗ | ✗ | ✗ | ✓ | ✓ | ✓ |
| RSVP | ✗ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Volunteer (own) | ✗ | ✗ | ✓ | ✓ | ✓ | ✓ | ✓ |
| Volunteer (all) | ✗ | ✗ | ✗ | ✓* | ✓ | ✓ | ✓ |
| Scripture (manage) | ✗ | ✗ | ✗ | ✗ | ✗ | ✓ | ✓ |
| Members (manage) | ✗ | ✗ | ✗ | ✗ | ✓ | ✓ | ✓ |
| Org settings | ✗ | ✗ | ✗ | ✗ | ✓ | ✓ | ✓ |
| Analytics | ✗ | ✗ | ✗ | ✗ | ✓ | ✓ | ✓ |

* = scope-limited to leader's ministry group or campus

# 5. Frontend Architecture

## 5.1 Component Hierarchy (Atomic Design)

atoms/ --> Button, Input, Badge, Avatar, Toggle, Icon molecules/ --> EventCard, VolunteerChip, ReadingRow, FilterDropdown organisms/ --> CalendarGrid, EventDetail, VolunteerMatrix, EventWizard templates/ --> DashboardLayout, CalendarLayout, ServeLayout pages/ --> DashboardPage, CalendarPage, EventDetailPage, ServePage

## 5.2 Routing Structure

/ --> Dashboard /calendar --> Calendar (month/week/day/list) /calendar/:date --> Calendar focused on date /events/:id --> Event detail (flyout or page) /events/new --> Event creation wizard /serve --> Volunteer hub (my schedule) /serve/openings --> Available gaps /serve/swaps --> Swap requests /groups --> My groups list /groups/:id --> Group detail /scripture --> Readings browser /directory --> Member directory /settings --> User & org settings /analytics --> Admin analytics dashboard

## 5.3 State Management

TanStack Query (server state) ¦-- useEvents(dateRange, filters) --> GET /events ¦-- useEvent(id) --> GET /events/:id ¦-- useMyAssignments() --> GET /me/assignments ¦-- useVolunteerGaps() --> GET /volunteer/gaps ¦-- useCurrentSeason() --> GET /liturgical/current `-- useTodayReading() --> GET /readings/today Zustand (client state) ¦-- useCalendarStore --> view mode, selected date, active filters ¦-- useWizardStore --> event creation form state across steps ¦-- useThemeStore --> current liturgical season color palette `-- useAuthStore --> tokens, user profile, org context

## 5.4 Liturgical Theming System

:root { /* Changes per season via ThemeProvider */ --season-primary: #2E7D32; /* Ordinary Time: Green */ --season-secondary: #F9A825; /* Gold accent */ --season-bg-tint: #F0FFF4; /* Light green wash */ } /* Season palettes */ /* Advent */ --season-primary: #4A148C; /* Purple */ /* Christmas */ --season-primary: #FFD700; /* Gold */ /* Epiphany */ --season-primary: #FFD700; /* Gold/White */ /* Lent */ --season-primary: #4A148C; /* Purple/Violet */ /* Holy Week */ --season-primary: #B71C1C; /* Deep Red */ /* Easter */ --season-primary: #FFFFFF; /* White/Gold */ /* Pentecost */ --season-primary: #D32F2F; /* Red */ /* Ordinary */ --season-primary: #2E7D32; /* Green */

# 6. Mobile Architecture

## 6.1 Navigation Structure

TabNavigator (5 tabs) ¦-- HomeStack ¦ ¦-- HomeScreen ¦ `-- ReadingDetailScreen ¦-- CalendarStack ¦ ¦-- CalendarScreen ¦ `-- EventDetailScreen ¦-- QuickAddBottomSheet (modal) ¦ `-- EventCreationStack (4 steps) ¦-- ServeStack ¦ ¦-- MyScheduleScreen ¦ ¦-- OpeningsScreen ¦ `-- SwapsScreen `-- MoreStack ¦-- GroupsScreen ¦-- NotificationsScreen ¦-- ScriptureScreen ¦-- DirectoryScreen `-- SettingsScreen

## 6.2 Offline Sync Protocol

+----------+ +--------------+ +---------------+ ¦ Action ¦--->¦ Local Queue ¦--->¦ Sync Engine ¦ ¦ (Write) ¦ ¦ (WatermelonDB)¦ ¦ (on reconnect)¦ +----------+ +--------------+ +------+--------+ ¦ +------v------+ ¦ Conflict? ¦ +------+------+ No ¦ Yes ¦ ¦ ¦ v ¦ v Apply ¦ Server-wins (events) ¦ Last-write-wins (prefs)

## 6.3 Cache Strategy

| Data | TTL | Priority |
| --- | --- | --- |
| Events (next 7 days) | 24 hours | Critical |
| User assignments | 24 hours | Critical |
| Group memberships | 24 hours | High |
| Scripture readings | 7 days | Medium |
| Member directory | 48 hours | Low |

## 6.4 Push Notification Deep Links

| Notification Type | Deep Link | Target Screen |
| --- | --- | --- |
| event_reminder | roca://events/{id} | Event Detail |
| volunteer_assigned | roca://serve/schedule | My Schedule |
| swap_request | roca://serve/swaps | Swap Requests |
| waitlist_promoted | roca://events/{id} | Event Detail |
| gap_alert | roca://serve/openings | Openings |
| rsvp_confirmed | roca://events/{id} | Event Detail |
| schedule_change | roca://events/{id} | Event Detail |
| new_event | roca://events/{id} | Event Detail |
| prayer_update | roca://home | Home / Prayer |

# 7. Security Design

| Control | Implementation |
| --- | --- |
| Transport | TLS 1.3 (all traffic) |
| Encryption at rest | AES-256 (RDS + S3) |
| Password hashing | bcrypt, cost factor 12 |
| Token management | JWT RS256, 15-min access / 7-day refresh |
| Multi-tenancy | org_id extracted from JWT, applied to ALL queries |
| Input validation | Zod schemas on every endpoint |
| SQL injection | Prisma parameterized queries (no raw SQL) |
| XSS | DOMPurify on user-generated content |
| CSRF | SameSite cookies + custom header validation |
| Rate limiting | Redis sliding window, per-role tiers |
| CORS | Strict origin allowlist |
| Headers | Helmet.js (HSTS, X-Frame-Options, CSP) |
| Audit logging | All admin/pastor actions logged with actor + timestamp |

# 8. Infrastructure

## 8.1 AWS Services

| Service | Purpose | Configuration |
| --- | --- | --- |
| ECS Fargate | API containers | Auto-scaling 2–10 tasks |
| RDS PostgreSQL | Primary database | db.r6g.large, Multi-AZ |
| ElastiCache Redis | Cache + rate limiting | cache.r6g.large, cluster mode |
| S3 | Static assets + uploads | Versioned, lifecycle policies |
| CloudFront | CDN for web app | Edge locations, HTTPS only |
| SQS | Notification queue | FIFO, dead letter queue |
| Lambda | Scheduled jobs | Auto-schedule, digest emails |
| CloudWatch | Monitoring + alerting | Custom metrics, dashboards |
| WAF | Web application firewall | Rate limiting, geo-blocking |

## 8.2 Performance Targets

| Metric | Target | Measurement Tool |
| --- | --- | --- |
| API response (p95) | < 300ms | CloudWatch Latency |
| Dashboard load (LCP) | < 1.5s | Lighthouse |
| Calendar render | < 800ms | Performance.now() |
| Mobile cold start | < 2s | Flipper profiler |
| Push delivery | < 5s | End-to-end tracking |
| Database query (p95) | < 50ms | RDS Performance Insights |
| Uptime | 99.9% | Route 53 health checks |

## 8.3 Availability & Disaster Recovery

| Requirement | Specification |
| --- | --- |
| Uptime SLA | 99.9% (~8.7 hours/year downtime) |
| Database failover | Multi-AZ RDS with automatic failover < 60s |
| API scaling | Auto-scaling ECS 2–10 tasks, 30s health checks |
| Backups | Daily full + hourly incremental; 30-day retention |
| RPO | < 1 hour |
| RTO | < 4 hours |
| Deployment strategy | Blue/green via ECS with instant rollback |

KIRO SPEC FILE 2 OF 2

tasks.md

ROCA — Religious Organization Calendar Application

Implementation Tasks

# Sprint Overview

| Sprint | Theme | Weeks | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Foundation | 1–2 | Monorepo, DB schema, auth, CI/CD |
| Sprint 2 | Core Events & Calendar | 3–4 | Events CRUD, recurrence engine, web calendar & dashboard |
| Sprint 3 | Registration & Volunteers | 5–6 | RSVP, waitlist, volunteer scheduling, auto-scheduler |
| Sprint 4 | Liturgical & Scripture | 7–8 | Seasons, theming, lectionary, calendar sync, search |
| Sprint 5 | Mobile App | 9–10 | All 7 mobile screens + offline mode |
| Sprint 6 | Notifications & Polish | 11–12 | Push notifications, analytics, perf, a11y, security, E2E |

# Sprint 1: Foundation (Weeks 1–2)

[ ] Task 1: Project Scaffold & Monorepo Setup

•  Initialize monorepo with Turborepo/Nx

•  Create apps/web (React 18 + Vite + TypeScript + Tailwind)

•  Create apps/mobile (React Native + Expo SDK 50)

•  Create apps/api (Node.js + Express + TypeScript)

•  Create packages/shared (types, constants, utils)

•  Create packages/ui (shared component library)

•  Create packages/config (ESLint, Prettier, TSConfig)

•  Configure path aliases and workspace dependencies

Dependencies: None

Acceptance: `pnpm dev` starts all three apps; `pnpm lint` + `pnpm typecheck` pass

[ ] Task 2: Database Schema & Migrations

•  Install Prisma; configure PostgreSQL connection

•  Create migration 001: organizations, campuses, rooms tables

•  Create migration 002: members table with role enum

•  Create migration 003: events, event_categories tables with RRULE column

•  Create migration 004: event_registrations table with status enum

•  Create migration 005: liturgical_seasons, scripture_readings, prayer_focuses

•  Create migration 006: ministry_groups, group_members

•  Create migration 007: volunteer_roles, volunteer_assignments

•  Create migration 008: notifications table

•  Create all 8 indexes (idx_events_org_date, idx_events_category, etc.)

•  Verify all foreign keys and constraints

Dependencies: Task 1

Acceptance: `prisma migrate deploy` succeeds; all 15 tables created with correct relationships

[ ] Task 3: Seed Data Script

•  Seed sample organization (Grace Community Church)

•  Seed 2 campuses (Main Campus, North Campus)

•  Seed 5 rooms with capacity and accessibility flags

•  Seed 20 members across all 7 roles

•  Seed 6 event categories with colors (Worship, Bible Study, Youth, Admin, Staff, Outreach)

•  Seed liturgical seasons for 2026 (Ordinary Time, Advent, Christmas, Lent, Easter)

•  Seed 10 recurring events (Sunday worship ×2, staff meeting, Bible studies)

•  Seed scripture readings for August 2026

•  Seed volunteer roles (Greeter, Usher, Sound Tech, Worship Lead, Nursery, Welcome Desk)

Dependencies: Task 2

Acceptance: Seed runs without errors; all relationships valid; sample queries return expected data

[ ] Task 4: Authentication System

•  Implement POST /api/v1/auth/register (bcrypt hash, create member, return JWT pair)

•  Implement POST /api/v1/auth/login (credential validation, issue tokens)

•  Implement POST /api/v1/auth/refresh (validate refresh token, issue new pair)

•  Implement POST /api/v1/auth/logout (revoke refresh token)

•  Implement JWT middleware (verify RS256 signature, extract org_id + role)

•  Implement RBAC middleware (role hierarchy check against required roles array)

•  Create Zod schemas for all auth request bodies

•  Write unit tests for auth service (≥90% coverage)

Dependencies: Task 2

Acceptance: Full auth lifecycle works; expired tokens return 401; insufficient roles return 403

[ ] Task 5: CI/CD Pipeline

•  Configure GitHub Actions workflow for PR checks (lint, typecheck, unit tests)

•  Configure build step for API Docker image

•  Configure staging deployment to ECS (blue/green)

•  Add PostgreSQL service container for integration tests

•  Configure code coverage reporting (≥80% gate)

•  Add security scanning (npm audit, Snyk)

Dependencies: Task 1

Acceptance: PRs auto-run checks; merge to main triggers staging deploy

[ ] Task 6: Docker & Local Development

•  Create Dockerfile for API (multi-stage build)

•  Create docker-compose.yml (PostgreSQL 15, Redis 7, MinIO for S3, API)

•  Create .env.example with all required variables

•  Document local setup in README.md

Dependencies: Task 1

Acceptance: `docker-compose up` starts full local stack; API connects to DB and Redis

# Sprint 2: Core Events & Calendar (Weeks 3–4)

[ ] Task 7: Events CRUD API

•  Implement POST /api/v1/events (create with validation, room conflict check)

•  Implement GET /api/v1/events/:id (with category, campus, room joins)

•  Implement PUT /api/v1/events/:id (update with conflict re-check)

•  Implement DELETE /api/v1/events/:id (soft delete → status: cancelled)

•  Implement POST /api/v1/events/:id/duplicate (clone event)

•  Implement visibility filtering based on requester role

•  Create Zod validation schemas for event create/update

•  Write integration tests for all event endpoints

Dependencies: Task 4

Acceptance: All CRUD operations work; room conflicts return EVENT_002; visibility enforced by role

[ ] Task 8: Recurrence Engine

•  Integrate rrule.js for RRULE parsing and expansion

•  Implement calendar query with recurrence expansion (GET /events?start=&end=)

•  Handle recurrence exception cases (EXDATE for cancelled instances)

•  Implement "Edit this instance / This and future / All" scope logic

•  Implement series splitting for "this and future" edits

•  Write unit tests for RRULE edge cases (DST, end-of-month, leap year)

Dependencies: Task 7

Acceptance: Weekly Sunday worship expands correctly across date ranges; exceptions work; series splitting correct

[ ] Task 9: Event Categories & Campus Filtering

•  Implement CRUD for /api/v1/event-categories (color_hex, icon, org-scoped)

•  Implement campus CRUD /api/v1/campuses

•  Add campus + category filter params to GET /events

•  Implement rooms CRUD with availability check endpoint

Dependencies: Task 7

Acceptance: Filtering by campus/category returns correct subsets; room availability accurate

[ ] Task 10: Web — Calendar Page (Month View)

•  Install and configure @fullcalendar/react

•  Build CalendarPage with month/week/day/list view toggle

•  Integrate campus + category filter dropdowns

•  Implement color-coded event rendering by category

•  Build "today" highlight with liturgical season color

•  Implement "+N more" overflow for dense days

•  Connect to GET /events API with date range params

•  Style with Tailwind matching approved mockup design

Dependencies: Task 7, Task 9

Acceptance: Calendar renders August 2026 matching mockup; filters work; view switching < 800ms

[ ] Task 11: Web — Event Detail Flyout

•  Build slide-in panel component (420px, right-side, with overlay)

•  Display event metadata (title, date, time, location, recurrence)

•  Display category badge with color

•  Display description section

•  Build amenities chip grid (Livestream, Accessible, Childcare, Parking)

•  Display scripture readings section (if assigned)

•  Display volunteer roster with status indicators

•  Build action buttons (Watch Livestream, Add to Calendar)

•  Show attendance progress bar

Dependencies: Task 10

Acceptance: Clicking event opens flyout matching mockup; all sections populated from API

[ ] Task 12: Web — Dashboard / Home Page

•  Build liturgical season banner (auto-theme from current season)

•  Build Today's Scripture card (from /readings/today)

•  Build Upcoming Events list (from /events/upcoming?limit=4)

•  Build My Serving card (from /me/assignments)

•  Build Prayer Focus card (from /prayer-focuses/current)

•  Build Alerts/Action Needed card (from /volunteer/gaps + /notifications)

•  Implement responsive two-column layout

Dependencies: Task 7, Task 10

Acceptance: Dashboard loads in < 1.5s; all cards populated; liturgical theme applied

# Sprint 3: Registration & Volunteers (Weeks 5–6)

[ ] Task 13: RSVP & Registration API

•  Implement POST /events/:id/register (with capacity check, auto-waitlist)

•  Implement PUT /events/:id/register (update party_size, status)

•  Implement DELETE /events/:id/register (cancel → trigger waitlist promotion)

•  Implement GET /events/:id/registrations (admin: full list with CSV export)

•  Implement waitlist auto-promotion (FIFO on cancellation)

•  Handle race condition for concurrent RSVPs (advisory lock or optimistic locking)

•  Prevent duplicate registration (REG_002 error)

Dependencies: Task 7

Acceptance: Capacity enforcement works; waitlist promotes correctly; concurrent RSVPs handled; REG_002 on dup

[ ] Task 14: Volunteer Roles & Assignment API

•  Implement CRUD for /volunteer/roles (min/max counts, org-scoped)

•  Implement POST /volunteer/assignments (assign member to role × event)

•  Implement PUT /volunteer/assignments/:id (confirm, decline, swap-request)

•  Implement GET /volunteer/gaps (unfilled roles for next 14 days)

•  Implement GET /volunteer/schedule?start=&end= (role × event matrix data)

•  Implement POST /volunteer/swap (create swap request between two members)

•  Implement PUT /volunteer/swap/:id (accept/decline swap)

Dependencies: Task 7

Acceptance: Gap detection works; swap lifecycle completes; assignment matrix data correct

[ ] Task 15: Auto-Scheduler Engine

•  Implement round-robin algorithm weighted by serving frequency

•  Respect member opt-out dates and max frequency preferences

•  Respect role qualifications (member must have role capability)

•  Return draft assignments for admin review before publishing

•  Report unfillable gaps with reason

Dependencies: Task 14

Acceptance: Auto-schedule fills gaps fairly; respects all constraints; reports unfillable roles with reason

[ ] Task 16: Web — Volunteer Schedule View

•  Build role × event matrix grid component

•  Implement status pills (confirmed green, pending yellow, open orange dashed)

•  Build gap alert banner with count and "View Gaps" link

•  Implement "Send Reminders" button (batch notification trigger)

•  Implement "Auto-Schedule" button (triggers engine, shows draft for review)

•  Build Export button (CSV download)

•  Build grid/list view toggle

Dependencies: Task 14, Task 15

Acceptance: Matrix renders matching mockup; status indicators correct; auto-schedule draft flow works

[ ] Task 17: Web — Event Creation Wizard

•  Build 4-step modal component with progress bar and progress dots

•  Step 1: Basics (title, category, type, description, cover image upload)

•  Step 2: When/Where (date pickers, recurrence config, campus, room with availability)

•  Step 3: Options (RSVP toggle, capacity, childcare, livestream, visibility, contact, tags)

•  Step 4: Review & Publish (summary card, Save Draft / Publish buttons)

•  Implement form state persistence across steps (Zustand)

•  Implement room conflict check on Step 2 completion

•  Implement image upload to S3 (presigned URL)

Dependencies: Task 7, Task 9

Acceptance: Full wizard flow creates event; room conflicts detected and surfaced; drafts saveable

[ ] Task 18: Web — Left Sidebar Navigation

•  Build persistent sidebar component (240px, dark navy)

•  Implement navigation items with active state highlighting

•  Build user profile section (avatar, name, role badge)

•  Implement notification bell with unread count badge

•  Implement search icon with command palette (⌘K)

•  Build responsive collapse for smaller viewports

Dependencies: Task 10, Task 12

Acceptance: All nav items route correctly; active state matches current page; responsive collapse works

# Sprint 4: Liturgical & Scripture (Weeks 7–8)

[ ] Task 19: Liturgical Season API & Theming

•  Implement GET /liturgical/current (returns active season with color hex)

•  Implement GET /liturgical/seasons?year=2026 (full year list)

•  Implement POST /liturgical/generate (auto-compute dates by denomination)

•  Implement Easter date calculation (Computus algorithm)

•  Build ThemeProvider (web) that reads current season and sets CSS variables

•  Build 8 season color palettes (Ordinary, Advent, Christmas, Epiphany, Lent, Holy Week, Easter, Pentecost)

Dependencies: Task 4

Acceptance: Current season returns correct data; theme changes per season; Easter calc accurate for 2026–2030

[ ] Task 20: Scripture & Lectionary API

•  Implement CRUD for /readings (reading_type, reference, reading_date)

•  Implement GET /readings/today (by org, current date)

•  Implement POST /readings/bulk-import (parse lectionary file, create 208+ records)

•  Support RCL, Catholic, and Lutheran lectionary formats

•  Validate scripture references (book + chapter:verse format)

Dependencies: Task 4

Acceptance: Bulk import creates correct readings for full year; today's reading returns accurately

[ ] Task 21: Prayer Focus & Ministry Groups API

•  Implement CRUD for /prayer-focuses (weekly/monthly/special types)

•  Implement GET /prayer-focuses/current (active by date range)

•  Implement CRUD for /groups (name, type, meeting_day, campus, leader)

•  Implement /groups/:id/members (add, remove, list with roles)

•  Auto-generate recurring events for groups with meeting schedules

Dependencies: Task 7

Acceptance: Prayer focus returns current; group events auto-created; member management works end-to-end

[ ] Task 22: Calendar Sync & Export

•  Implement GET /calendar/ical (authenticated iCal feed URL)

•  Generate proper .ics format with VEVENT, RRULE, VTIMEZONE

•  Implement "Add to Calendar" button (generate .ics download)

•  Implement Google Calendar deep link generation

•  Implement Outlook deep link generation

•  Include location, description, organizer in exported events

Dependencies: Task 8

Acceptance: iCal feed imports correctly into Google Calendar and Apple Calendar with all event metadata

[ ] Task 23: Global Search API

•  Implement GET /search?q= (PostgreSQL full-text search)

•  Search across events, groups, members, and scripture readings

•  Return results grouped by type with relevance ranking

•  Build search UI with command palette (⌘K shortcut)

•  Implement search suggestions / autocomplete

Dependencies: Task 7, Task 21

Acceptance: Relevant results returned across all entity types; response < 200ms; results correctly grouped

# Sprint 5: Mobile App (Weeks 9–10)

[ ] Task 24: Mobile — Navigation & Shell

•  Configure React Navigation (Tab + Stack navigators)

•  Build 5-tab bottom nav (Home, Calendar, FAB, Serve, More)

•  Build center FAB with quick-add bottom sheet

•  Configure deep link handling (roca:// URI scheme)

•  Configure status bar and safe area handling

•  Build shared header component with back nav and actions

Dependencies: Task 1

Acceptance: Tab navigation works; deep links route correctly to all target screens; FAB opens action sheet

[ ] Task 25: Mobile — Home Screen

•  Build liturgical banner with season color theming

•  Build scripture card with today's reading

•  Build upcoming events list (scrollable, colored left borders)

•  Build My Serving section with status chips

•  Build prayer focus card

•  Implement pull-to-refresh

Dependencies: Task 24

Acceptance: Home screen matches mockup; all data loads < 2s; pull-to-refresh works and syncs latest data

[ ] Task 26: Mobile — Calendar Screen

•  Build month view calendar grid with dot indicators

•  Implement view mode toggle (Month, Week, Day, List)

•  Build day detail section below grid (event list for selected day)

•  Implement swipe gestures (left/right for month navigation)

•  Build long-press quick-add for date selection

•  Implement campus/category filter bottom sheet

Dependencies: Task 24, Task 8

Acceptance: Calendar renders correctly; swipe navigation is smooth (60fps); filters work; view toggle instant

[ ] Task 27: Mobile — Event Detail Screen

•  Build full event detail view (metadata, description, amenities, readings)

•  Build attendance progress bar with spots-remaining count

•  Build action buttons (Watch Livestream, Add to Calendar)

•  Implement RSVP inline (register/cancel buttons)

•  Implement share action (native share sheet)

Dependencies: Task 24

Acceptance: Event detail displays all sections from API; RSVP works; share generates correct deep link

[ ] Task 28: Mobile — Serve Screens (3 tabs)

•  Build segment control (My Schedule / Openings / Swaps)

•  My Schedule: assignment cards with confirm/decline/swap buttons + stats section

•  Openings: gap cards grouped by role with "Sign Me Up" action

•  Swaps: incoming/outgoing swap requests with accept/decline

•  Implement serving stats (count, streak 🔥)

Dependencies: Task 24, Task 14

Acceptance: All three Serve tabs match mockups; confirm/decline/swap flows complete end-to-end on iOS + Android

[ ] Task 29: Mobile — Event Creation Wizard

•  Build 4-step mobile wizard with progress indicator dots

•  Step 1: Title, category, type, description, image picker

•  Step 2: Date/time pickers (native iOS + Android), campus, room

•  Step 3: Toggles (RSVP, childcare, livestream), visibility, contact, tags

•  Step 4: Review summary + Publish / Save Draft buttons

•  Implement keyboard avoidance and scroll management

Dependencies: Task 24, Task 7

Acceptance: Full creation wizard flow works on both iOS and Android; form validation prevents invalid submissions

[ ] Task 30: Mobile — Offline Mode

•  Configure WatermelonDB schema mirroring key tables

•  Implement sync adapter (pull server changes, push local queue)

•  Cache events (next 7 days), assignments, groups, readings

•  Implement offline indicator banner

•  Queue writes (RSVP, confirm/decline, swap requests) when offline

•  Implement conflict resolution on reconnect (server-wins for events, last-write-wins for prefs)

•  Handle 24-hour staleness warning

Dependencies: Task 25, Task 26, Task 28

Acceptance: App functions fully offline; queued actions sync on reconnect; conflicts resolved; staleness shown

# Sprint 6: Notifications & Polish (Weeks 11–12)

[ ] Task 31: Push Notification System

•  Configure APNs (iOS) credentials and entitlements

•  Configure FCM (Android) project and service account

•  Implement notification creation API (POST /notifications)

•  Implement SQS-based dispatch queue with retry logic (3×)

•  Build 9 notification type handlers with payload templates

•  Implement deep link generation per notification type

•  Implement notification center API (GET /notifications, PUT /read, /read-all)

•  Implement quiet hours configuration per user

Dependencies: Task 4, Task 24

Acceptance: Push notifications deliver on iOS + Android in < 5s; deep links resolve; quiet hours respected

[ ] Task 32: Mobile — Notifications Screen

•  Build notification center with tab filters (All, Events, Serve, Alerts)

•  Implement read/unread states with visual indicators

•  Implement swipe-to-dismiss and mark-all-read

•  Display notification grouping by time period (Today, Yesterday, Earlier)

Dependencies: Task 31, Task 24

Acceptance: Notifications display correctly with correct read state; filters work; mark-all-read persists

[ ] Task 33: Mobile — Groups Screen

•  Build My Groups list with color-coded cards

•  Display meeting times, member count, and leader info

•  Build group detail view (roster, upcoming events, description)

•  Implement "Browse All Groups" discovery view

Dependencies: Task 24, Task 21

Acceptance: Groups display correctly; navigation to detail works; roster shows all members with roles

[ ] Task 34: Analytics Dashboard

•  Build admin analytics page with attendance trends chart

•  Implement weekly/monthly attendance comparison with period-over-period

•  Build volunteer metrics (participation rate, gap rate, top volunteers)

•  Build RSVP conversion funnel (registered → attended)

•  Build member engagement score

•  Implement date range selection and CSV/PDF export

Dependencies: Task 13, Task 14

Acceptance: Charts render with real data; date range filtering works; export generates valid CSV and PDF

[ ] Task 35: Performance Optimization

•  Implement React Query cache strategies (staleTime, gcTime per endpoint)

•  Add database query optimization (EXPLAIN ANALYZE on slow queries)

•  Implement API response compression (gzip/brotli)

•  Add CDN cache headers for static assets (ETags, Cache-Control)

•  Implement mobile list virtualization (FlashList for large lists)

•  Optimize calendar rendering for 200+ events/month

•  Run Lighthouse audit and fix LCP/CLS issues

Dependencies: All previous tasks

Acceptance: All performance targets met: API p95 < 300ms, LCP < 1.5s, mobile cold start < 2s

[ ] Task 36: Accessibility Audit & Fixes

•  Run axe-core automated scan on all pages

•  Fix all critical/serious WCAG 2.1 AA violations

•  Implement keyboard navigation for all modals, wizards, and forms

•  Add ARIA labels to all interactive components

•  Test with VoiceOver (iOS) and TalkBack (Android)

•  Verify color contrast across all 8 liturgical season themes

•  Test Dynamic Type scaling (iOS) and font size accessibility (Android)

Dependencies: All UI tasks

Acceptance: Zero critical/serious axe violations; full keyboard navigation; VoiceOver/TalkBack compatible

[ ] Task 37: Security Hardening

•  Run OWASP ZAP scan against staging API

•  Fix any identified vulnerabilities

•  Verify RBAC boundary tests (7 roles × all endpoints)

•  Test multi-tenancy isolation (verify no cross-org data leakage)

•  Verify rate limiting per tier

•  Run SQL injection fuzzing on all input fields

•  Configure WAF rules (rate limiting, geo-blocking)

Dependencies: All API tasks

Acceptance: Zero high/critical security findings; RBAC enforced on all 75+ endpoints; no cross-org data leakage

[ ] Task 38: End-to-End Test Suite

•  Write Playwright E2E tests for 6 critical web flows (onboarding, event creation, RSVP, volunteer lifecycle, cancellation, calendar export)

•  Write Detox E2E tests for critical mobile flows

•  Configure E2E tests in CI pipeline (runs on staging on every deploy)

•  Ensure all E2E tests pass reliably (< 2% flakiness threshold)

Dependencies: All previous tasks

Acceptance: All E2E tests pass on staging; CI pipeline runs them on every deploy; < 2% flakiness

[ ] Task 39: Documentation & Handoff

•  Generate OpenAPI 3.0 spec from route definitions

•  Create Postman/Bruno collection with all endpoints and example payloads

•  Write API documentation with request/response examples

•  Document deployment runbook (ECS, RDS, Redis, S3)

•  Document database backup and restore procedures

•  Create developer onboarding guide (README, architecture overview)

Dependencies: All tasks

Acceptance: API docs deployed and accessible; runbook covers all ops scenarios; new dev can onboard in < 1 day

# Task Summary

| # | Task | Sprint | Key Acceptance Criterion |
| --- | --- | --- | --- |
| 1 | Project Scaffold & Monorepo | 1 | All apps start; lint passes |
| 2 | Database Schema & Migrations | 1 | All 15 tables + 8 indexes created |
| 3 | Seed Data Script | 1 | Seed runs; all relationships valid |
| 4 | Authentication System | 1 | JWT lifecycle + RBAC enforced |
| 5 | CI/CD Pipeline | 1 | PRs run checks; staging deploys |
| 6 | Docker & Local Development | 1 | Full local stack on docker-compose up |
| 7 | Events CRUD API | 2 | CRUD works; conflicts caught; visibility enforced |
| 8 | Recurrence Engine | 2 | RRULE expansion + exceptions work |
| 9 | Categories & Campus Filtering | 2 | Filters return correct subsets |
| 10 | Web — Calendar Page | 2 | Renders matching mockup in < 800ms |
| 11 | Web — Event Detail Flyout | 2 | All sections populated; matches mockup |
| 12 | Web — Dashboard | 2 | Loads < 1.5s; all cards populated |
| 13 | RSVP & Registration API | 3 | Capacity + waitlist + race conditions handled |
| 14 | Volunteer Roles & Assignment API | 3 | Gap detection + swap lifecycle works |
| 15 | Auto-Scheduler Engine | 3 | Fair scheduling; respects constraints |
| 16 | Web — Volunteer Schedule View | 3 | Matrix + auto-schedule flow works |
| 17 | Web — Event Creation Wizard | 3 | Full 4-step wizard creates events |
| 18 | Web — Left Sidebar Navigation | 3 | All routes work; responsive collapse |
| 19 | Liturgical Season API & Theming | 4 | Correct season + theme; Easter calc accurate |
| 20 | Scripture & Lectionary API | 4 | Bulk import works; today's reading accurate |
| 21 | Prayer Focus & Ministry Groups | 4 | Prayer focus current; group events auto-created |
| 22 | Calendar Sync & Export | 4 | iCal imports in Google & Apple Calendar |
| 23 | Global Search | 4 | All types searchable; results < 200ms |
| 24 | Mobile — Navigation Shell | 5 | Tabs + deep links + FAB work |
| 25 | Mobile — Home Screen | 5 | Matches mockup; loads < 2s |
| 26 | Mobile — Calendar Screen | 5 | Smooth swipe (60fps); filters work |
| 27 | Mobile — Event Detail | 5 | All sections display; RSVP works |
| 28 | Mobile — Serve Screens | 5 | All 3 tabs work on iOS + Android |
| 29 | Mobile — Event Creation Wizard | 5 | Creation flow works on both platforms |
| 30 | Mobile — Offline Mode | 5 | Works offline; syncs on reconnect |
| 31 | Push Notification System | 6 | Delivery < 5s; deep links resolve |
| 32 | Mobile — Notifications Screen | 6 | Read state persists; filters work |
| 33 | Mobile — Groups Screen | 6 | Groups + detail + roster display correctly |
| 34 | Analytics Dashboard | 6 | Charts render; export works |
| 35 | Performance Optimization | 6 | All perf targets met |
| 36 | Accessibility Audit & Fixes | 6 | Zero critical axe violations; screen reader OK |
| 37 | Security Hardening | 6 | Zero high/critical findings; no cross-org leak |
| 38 | End-to-End Test Suite | 6 | All E2E pass; < 2% flakiness in CI |
| 39 | Documentation & Handoff | 6 | Docs live; new dev onboards in < 1 day |